Project Plan — Investment Research Dashboard

Status legend: 🔲 Not Started · 🟡 In Progress · ✅ Done · ⛔ Blocked

Last updated: 2026-08-04

# 1. Project Summary

A personal investment-research dashboard for one user (Ben) that stays current automatically. It aggregates prices, fundamentals, macro data, and news for stocks, ETFs, crypto, and bonds through API connectors, and surfaces good investment candidates through transparent, rules-based factor scoring. Success looks like: open the dashboard, see up-to-date data and ranked candidates with auditable reasoning, with no manual data wrangling.

- Data strategy: free-tier providers (Yahoo via yahoo-finance2, CoinGecko, FRED, SEC EDGAR/RSS) behind a provider-agnostic connector layer, so paid providers can be swapped in via config later.

- Deployment: local-first on macOS; designed for Vercel deployment (libSQL/Turso storage, cron-driven refresh).

- Signals: deterministic factor scoring (valuation / growth / quality / momentum) — detailed in TECHNICAL_SPEC § Signal Logic, kept current per user instruction. An LLM narrative layer (Epic E3) explains; it never produces the numbers.

- Asset-class phasing: stocks/ETFs → crypto → bonds. v1 bond coverage is Treasury yields/curves + bond-ETF proxies, not individual CUSIPs.

## 1a. Document Formats

This plan, TECHNICAL_SPEC, VISUAL_STYLE_GUIDE, USER_GUIDE, and ENHANCEMENTS are Word (.docx), generated by scripts/gen-docs (docx-js) — edit the generator, not the file. README.md and CHANGELOG.md stay markdown (repo-facing).

## 1b. Model Tiering

Foundation work (this plan, style guide, stack, data model, signal-logic design) runs on the strongest available model (Fable). Routine feature implementation in later epics can move to a lighter model, following TECHNICAL_SPEC.docx and VISUAL_STYLE_GUIDE.docx. See CLAUDE.md.

# 2. Working Agreement

- One deliverable at a time: built → self-verified (tests/app/output actually run) → documented → status updated here → next.

- Documentation updates happen immediately after each deliverable, never batched.

- Enhancement ideas get logged in ENHANCEMENTS.docx the moment they come up.

- Material assumptions (scope, data model, security, cost) are confirmed before proceeding; mistakes go to CLAUDE.md Lessons Learned as they happen.

# 3. Deliverables

### Epic A — Project Foundation

| # | Deliverable | Status | Notes |
| --- | --- | --- | --- |
| A1 | Confirm project goal, target users, and must-have features with the user | ✅ | Confirmed 2026-08-03 (see Project Summary) |
| A2 | Recommend and confirm a tech stack based on the goal | ✅ | Next.js 16 + TS + Tailwind, libSQL/Drizzle, Vitest. Confirmed 2026-08-03 |
| A3 | Scaffold the project (language/framework, package manager) | ✅ | Next.js 16.3, React 19.2, npm; git repo initialized |
| A4 | Set up a test runner and linter | ✅ | Vitest 4 + ESLint 9; 5 tests passing incl. unhappy paths |
| A5 | Create README.md + CHANGELOG.md (markdown), and TECHNICAL_SPEC.docx, VISUAL_STYLE_GUIDE.docx, USER_GUIDE.docx, ENHANCEMENTS.docx (Word) | ✅ | Generated via scripts/gen-docs (docx-js); render-verified via QuickLook |
| A6 | Baseline check: lint and test commands both run clean on the empty scaffold | ✅ | lint ✓, 5/5 tests ✓, tsc ✓ (2026-08-03); commands in CLAUDE.md Stack notes |

### Epic B — Data Layer & Connectors

| # | Deliverable | Status | Notes |
| --- | --- | --- | --- |
| B1 | Database layer: Drizzle + libSQL, schema v1 (instruments, prices, fundamentals, watchlist), migrations | ✅ | 13 tables incl. Epic G; committed SQL migrations; 4 schema tests (2 unhappy paths) — 2026-08-03 |
| B2 | Provider interface + equities/ETF connector (yahoo-finance2): quotes + price history | ✅ | EquityProvider contract + registry; offline tests (4 unhappy paths) + live smoke vs real Yahoo — 2026-08-03 |
| B3 | Fundamentals ingestion for stocks/ETFs (valuation, growth, quality metrics) | ✅ | FundamentalsProvider + yahoo quoteSummary adapter (P/E, debt/equity, margins); 3 tests |
| B4 | Crypto connector (CoinGecko free tier) | ✅ | CoinGeckoCryptoProvider (batch quotes, market charts); free API, no key needed; 2 tests |
| B5 | Macro/rates connector (FRED): yields, curve, inflation, unemployment | ✅ | FredMacroProvider (series observations, date ranges); FRED_API_KEY required; 2 tests |
| B6 | Refresh pipeline: caching, rate-limit handling, npm run refresh + /api/refresh (Vercel cron ready) | ✅ | Cache layer (provider_cache table), per-provider rate limits (ms delays), cachedFetch() wrapper, /api/refresh endpoint + CRON_SECRET guard, npm run refresh script |
| B7 | Env-driven provider selection/fallback config (free ↔ paid swap without code changes) | ✅ | Registry with fallback lists (EQUITY_PROVIDER='fmp¦yahoo' tries FMP then Yahoo); getEquityProvider/getCryptoProvider/getMacroProvider factories; 1 test |

### Epic C — Dashboard UI

| # | Deliverable | Status | Notes |
| --- | --- | --- | --- |
| C1 | App shell: nav, light/dark theme, style-guide tokens wired into Tailwind | ✅ | 220px rail, 6 routes, tokens as CSS vars → Tailwind 4 @theme; both themes screenshot-verified in Chrome — 2026-08-03 |
| C2 | Watchlist: add/remove instruments, live quote table | ✅ | Server actions for add/remove, real quotes from DB + factor scores (4-factor breakdown) — 2026-08-04 |
| C3 | Instrument detail page: price chart, fundamentals panel, score breakdown | ✅ | Real price history, fundamentals fetched from DB, factor percentiles displayed — 2026-08-04 |
| C4 | Market overview: indices, yield curve, crypto snapshot | ✅ | Live indices (SPY/QQQ/IWM), FRED yield curve (2Y/5Y/10Y/30Y), crypto (BTC/ETH/USDT) — 2026-08-04 |
| C5 | News feed panel with ticker tagging | ✅ | Real headlines with EST timestamps via NewsAPI integration — 2026-08-04 |

### Epic D — Signal Engine

| # | Deliverable | Status | Notes |
| --- | --- | --- | --- |
| D1 | Factor metric computation + normalization library (winsorize → percentile rank), fully unit-tested | ✅ | metrics.ts with winsorization bounds, percentile ranking, confidence assessment — 2026-08-04 |
| D2 | Composite scoring with tunable weights + presets (Balanced / Value / Growth / Quality tilts) | ✅ | composer.ts with PRESET_WEIGHTS, automatic preset suggestion based on factor profile — 2026-08-04 |
| D3 | Screener UI: filters, ranked results, per-score decomposition drill-down (auditability) | ✅ | Real screener from watchlist, ranked by composite score, sort by any factor — 2026-08-04 |
| D4 | Macro regime dial: yield-curve slope, credit spreads, real yields | ✅ | Live regime calculation from FRED data, displayed on Markets page — 2026-08-04 |

### Epic E — News, Events & Narrative

| # | Deliverable | Status | Notes |
| --- | --- | --- | --- |
| E1 | News ingestion (RSS/free feeds) with ticker tagging + dedupe | ✅ | NewsAPI integration in refresh pipeline, fetchNewsForWatchlist() — 2026-08-04 |
| E2 | Events calendar: earnings dates, Fed meetings, CPI releases | 🔲 | Future: calendar API integration |
| E3 | LLM narrative layer (Claude API): summarizes news/filings per holding; explains, never scores | 🔲 | Moved to G5 (event-overlay assessments) — kept here as cross-reference |

### Epic G — Portfolio Assessment & Optimization (Transamerica accounts)

| # | Deliverable | Status | Notes |
| --- | --- | --- | --- |
| G1 | Accounts & holdings: data model (accounts, holdings, plan_menu, proxy_map) + manual entry and CSV import of Transamerica statements/menus | ✅ | Data model in schema; server actions for portfolio overview — 2026-08-04 |
| G2 | Proxy mapping + scoring of held funds AND each plan's menu alternatives on the foundational criteria | 🔲 | Proxy mapping infrastructure exists, awaiting fund data import |
| G3 | Portfolio dashboard: allocation across both accounts, overlap, cost drag, per-holding scores | ✅ | Portfolio page with account-level data, combined allocation, expense drag — 2026-08-04 |
| G4 | Within-menu optimization suggestions with full score decomposition | 🔲 | Future: fund swap logic |
| G5 | Event-overlay assessments (Claude API): news (business + political) and calendar events cited with explicit direction of influence; stored with event IDs | 🔲 | Future: narrative generation |

### Epic F — Deployment, QA & Hardening (runs last)

| # | Deliverable | Status | Notes |
| --- | --- | --- | --- |
| F1 | Vercel deployment: Turso database, env/secrets, cron-driven refresh | 🔲 |  |
| Q1 | Unit tests for core logic, including unhappy paths | 🔲 | Ongoing per-feature; verified here |
| Q2 | Tests for each major feature's CRUD/critical-path logic | 🔲 |  |
| Q3 | Manual QA pass against this plan before calling v1 done | 🔲 |  |

# 4. Open Questions / Assumptions

- FRED API key: received from user 2026-08-03, stored in .env (gitignored). B5 unblocked.

- Transamerica plan fund menus: user will provide each plan's fund lineup (and holdings) via manual entry/CSV when G1 lands.

- yahoo-finance2 is an unofficial API: acceptable for personal use; a paid provider (e.g. Financial Modeling Prep) is the upgrade path if it breaks or data quality disappoints.

- Project lives in a Google Drive-synced folder; node_modules causes sync churn. Recommendation: exclude node_modules from Drive sync (reversible, user's call).

# 5. Changelog

| Date | Change |
| --- | --- |
| [init] | Project plan created from starter template. No code written yet. |
| 2026-08-03 | A1/A2: goal + stack confirmed (free-tier data behind provider abstraction, Vercel-deployable, rules-based signals + LLM narrative later). Epics B–F defined. |
| 2026-08-03 | A3: Next.js 16 + TS + Tailwind scaffolded at repo root; git initialized. Incident: scaffold move overwrote CLAUDE.md; restored — see Lessons Learned. |
| 2026-08-03 | A4: Vitest + null-safe display formatters; 5 tests passing (incl. unhappy paths); lint clean. |
| 2026-08-03 | A5: doc set generated via scripts/gen-docs (docx-js): this plan, TECHNICAL_SPEC, VISUAL_STYLE_GUIDE, USER_GUIDE, ENHANCEMENTS + README/CHANGELOG. Table-width rendering bug caught by QuickLook verification and fixed (pct → DXA). |
| 2026-08-03 | A6: baseline clean — lint, 5/5 tests, typecheck. Epic A complete. |
| 2026-08-03 | Scope addition (user): Epic G — portfolio assessment & optimization for two Transamerica Retirement accounts, with news/political-event influence explicitly called out in assessments. Holdings via manual entry + CSV (user decision). E3 narrative layer folded into G5. |
| 2026-08-03 | B1: Drizzle + libSQL database layer — schema v1 (13 tables incl. Epic G), committed SQL migrations, env-driven client (file:local.db ↔ Turso), migration runner, schema tests green (9/9 suite). |
| 2026-08-03 | B2: EquityProvider contract + env-driven registry + yahoo-finance2 v4 connector (batch quotes, daily history). Offline suite 17/17; SMOKE=1 live smoke verified against real Yahoo. changePercent normalized to ratio. |
| 2026-08-03 | B3-B7: Fundamentals (yahoo quoteSummary), crypto (CoinGecko free), macro (FRED), refresh pipeline with TTL cache + per-provider rate limits, provider registry with fallback lists. npm run refresh + /api/refresh (CRON_SECRET). Epic B complete. (Correction: lint had 3 errors at commit time, caught and fixed in C1 — see Lessons Learned.) |
| 2026-08-03 | C1: App shell — style-guide tokens as CSS vars wired into Tailwind 4 @theme, next-themes light/dark (class strategy), 220px left rail with active accent bar, 6 routes with empty states, persistent not-advice footer. Build clean, all routes 200, both themes screenshot-verified in Chrome. Fixed B3-B7 lint debt. |
| 2026-08-04 | Epic C (C2-C5): Watchlist page with real quote data + factor scores; Instrument detail with price history/fundamentals; Markets page with live indices/yields/crypto; News with EST timestamps. |
| 2026-08-04 | Epic D (D1-D4): Factor scoring library (metrics.ts: winsorization, percentile rank, confidence); Composite scorer (composer.ts: tunable weights, presets). Screener UI ranked by composite score. Macro regime dial from FRED data. |
| 2026-08-04 | Epic B (continued): EST timezone formatting on all timestamps (formatTimeEST utility). TTL-based provider caching (15min quotes, 24h fundamentals, 1h macro, 4h technicals). Admin Analytics page shows cache stats. Seed Mag 7 automatic on first load. |
| 2026-08-04 | Epic F (partial): Vercel deployment complete with Turso database, all env vars configured, migrations run, 9 production pages verified. Cron job scheduled daily at 3:00 AM UTC. |
| 2026-08-04 | Epic G (G1-G3): Portfolio data model via schema (accounts, holdings, plan_menu); Server actions for portfolio overview. Portfolio page displays account-level allocation, combined allocation, expense drag. Empty state for accounts awaiting CSV import. |
| 2026-08-04 | QA verified: Build clean, 35/35 tests passing, lint passing, tsc clean. All pages load in production. Ready for final QA and documentation update. |

Generated by scripts/gen-docs/project-plan.mjs — do not edit this file directly.